JOBSCOUT

Development Roadmap

Version 1.0  |  May 2026  |  Contact Established

# Executive Summary

JobScout is an AI-powered job search aggregator that pulls listings from multiple job boards, scores them against a user’s resume using Claude AI, and presents a curated, ranked feed through a Blazor WebAssembly frontend. The application has reached a functional MVP state: four job board integrations are live, AI scoring works end-to-end, resume parsing supports PDF/DOCX/TXT, and a polished dark-mode UI renders jobs, metrics, and trends.

However, several critical capabilities must be built before JobScout is ready for daily personal use or broader release. This roadmap organizes the remaining development effort into nine phases, ordered by dependency and business value. Each phase includes detailed task breakdowns, estimated complexity, and architectural guidance.

# Current State Assessment

## What Works Today

- Four job board clients operational (RemoteOK, Adzuna, The Muse, LinkedIn via SerpAPI)

- Multi-profile data model: SearchProfile entity supports multiple resumes and search contexts

- AI scoring via Claude Haiku with batch processing and concurrency control

- Resume parsing for .txt, .docx, and .pdf with automatic skill extraction (~200 terms)

- Full REST API with 12+ endpoints across Jobs, Profiles, Ratings, and Metrics controllers

- Blazor WebAssembly frontend with Home (job feed), Profiles, and Trends pages

- Azure Functions for scheduled ingestion (every 4 hours) and manual triggers

- SQLite database with EF Core 10 migrations, seeder, and proper indexing

- Dark-mode UI with filter panel, star ratings, AI score rings, and bookmark toggles

## Critical Gaps

- No authentication or user accounts: Every API endpoint is public. There is no concept of a “user” in the data model. Profiles float freely without ownership.

- Application tracking is skeletal: The JobApplication entity and ApplicationStatus enum exist in the data model, but there is no controller, no service, and no UI for tracking applications.

- LinkedIn integration is passive: The SearchProfile has a LinkedInUrl field, but it’s just stored text—there’s no OAuth flow, no profile import, and no enrichment from LinkedIn data.

- Notification system is a stub: The TopBar renders a bell icon, but no notification infrastructure exists.

- Zero test coverage: No unit, integration, or end-to-end tests exist anywhere in the solution.

- No deployment pipeline: The app runs locally only. No CI/CD, no Azure infrastructure-as-code, no environment configuration.

# Phase 1: Authentication & User Accounts

Priority: CRITICAL    |    Estimated effort: 2–3 weeks

Without authentication, JobScout cannot distinguish between users, protect data, or support the multi-profile-per-user workflow you described (e.g., a “Software Developer” profile and a “Chef” profile belonging to the same account). This phase establishes identity as the foundation for everything that follows.

## 1.1 ASP.NET Core Identity Setup

Install Microsoft.AspNetCore.Identity.EntityFrameworkCore and configure the identity system. This involves creating a custom ApplicationUser class that extends IdentityUser, registering identity services in Program.cs, and generating the EF Core migration that creates the AspNetUsers, AspNetRoles, AspNetUserClaims, and related tables in the database.

- ApplicationUser entity: Extend IdentityUser with DisplayName (string), AvatarUrl (string, nullable), CreatedAt (DateTimeOffset), and a navigation property ICollection<SearchProfile> Profiles.

- DbContext update: Change JobScoutDbContext to inherit from IdentityDbContext<ApplicationUser> instead of plain DbContext. Add the Identity model configuration in OnModelCreating.

- EF Core migration: Generate and apply AddIdentity migration. This creates ~7 tables (AspNetUsers, AspNetRoles, AspNetUserClaims, AspNetUserRoles, AspNetRoleClaims, AspNetUserLogins, AspNetUserTokens).

- Password policy: Configure minimum length (8+), require uppercase, lowercase, digit. Disable lockout for v1 (single-user context).

## 1.2 JWT Authentication for the API

The Blazor WebAssembly frontend runs entirely in the browser and communicates with the API over HTTP. JWT bearer tokens are the standard approach for this architecture. The API issues a token on login, and the Blazor app attaches it to every subsequent request.

- Token generation: Create an AuthController with POST /api/auth/register and POST /api/auth/login endpoints. On successful authentication, generate a JWT with claims for UserId, Email, and DisplayName. Sign with a symmetric key stored in configuration (user secrets for dev, Azure Key Vault for prod).

- Token configuration: Set token lifetime to 7 days for convenience (single-user tool). Include refresh token logic if you want shorter-lived access tokens later.

- API protection: Add [Authorize] attribute to all controllers (JobsController, ProfilesController, RatingsController, MetricsController). Add builder.Services.AddAuthentication().AddJwtBearer() in Program.cs.

- User context injection: Create a CurrentUserService that reads the UserId claim from HttpContext.User. Inject it into repositories so all queries are automatically scoped to the authenticated user.

## 1.3 User-to-Profile Relationship

Currently, SearchProfile has no foreign key to a user. All profiles are global. This task adds the ownership link.

- Schema change: Add UserId (string, required) foreign key to SearchProfile, pointing to ApplicationUser.Id. Generate migration AddUserIdToSearchProfile.

- Repository scoping: Update ProfileRepository so GetAll and GetById filter by the current user’s ID. A user must never see or modify another user’s profiles.

- Cascade to jobs: Jobs are currently linked to profiles via a join. Since profiles are now user-scoped, jobs are transitively user-scoped. No schema change needed, but query filters must flow through the profile relationship.

- Seed data update: Update DbSeeder to create a default dev user and assign the seeded profile to that user.

## 1.4 Blazor Authentication State

The Blazor WebAssembly app needs to know who is logged in so it can show/hide UI elements, send the JWT with API calls, and redirect unauthenticated users to a login page.

- AuthenticationStateProvider: Implement a custom JwtAuthenticationStateProvider that reads the token from localStorage, parses its claims, and exposes the user’s identity to Blazor’s <AuthorizeView> and [Authorize] route attributes.

- HTTP interceptor: Register a DelegatingHandler that attaches the Authorization: Bearer {token} header to every outgoing HttpClient request. Wire it into the named HttpClient used by all services.

- Login/Register pages: Create Login.razor and Register.razor pages with email/password forms. On success, store the JWT in localStorage and navigate to the home feed.

- TopBar integration: Replace the hardcoded “MW” initials pill in TopBar.razor with the authenticated user’s DisplayName initials. Add a Sign Out option to the dropdown.

## 1.5 Phase 1 Deliverables

| Work Item | Priority | Estimate |
| --- | --- | --- |
| ApplicationUser entity + Identity DbContext | Critical | 2 days |
| EF Core Identity migration | Critical | 0.5 days |
| AuthController (register + login + JWT) | Critical | 2 days |
| [Authorize] on all controllers + CurrentUserService | Critical | 1 day |
| UserId FK on SearchProfile + migration | Critical | 1 day |
| Repository scoping by UserId | Critical | 1 day |
| JwtAuthenticationStateProvider (Blazor) | Critical | 1.5 days |
| Login.razor + Register.razor pages | Critical | 2 days |
| HTTP DelegatingHandler for JWT | Critical | 0.5 days |
| TopBar auth integration + sign out | Critical | 0.5 days |
| DbSeeder update for dev user | Low | 0.5 days |

# Phase 2: Profile Management Enhancements

Priority: HIGH    |    Estimated effort: 1.5–2 weeks

The multi-profile system is the core UX differentiator. You want to maintain a “Software Developer” profile with a tech resume and a “Chef” profile with a culinary resume, each producing completely independent job feeds and AI scores. The data model already supports this, but the experience needs polish.

## 2.1 Profile Creation Workflow

The current Profiles.razor page has a basic form. It needs to become a guided, multi-step workflow that makes it easy to set up a new profile from scratch.

- Step 1 – Identity: Name the profile (e.g., “Software Developer”, “Chef”). Add an optional description explaining what kind of roles this profile targets. Select an icon or color to visually distinguish profiles in the sidebar and TopBar dropdown.

- Step 2 – Resume: Upload a resume (.pdf, .docx, or .txt) or paste plain text directly. Show a live preview of extracted text and detected skills. Allow the user to manually add or remove skills that the parser missed or incorrectly detected.

- Step 3 – Search Preferences: Define default search keywords (e.g., “sous chef”, “line cook”, “pastry” for the Chef profile). Select preferred job types (Full-time, Part-time, Contract, Freelance). Select preferred location types (Remote, Hybrid, On-site). Set geographic preferences (city, state, or “anywhere”).

- Step 4 – Job Boards: Choose which sources to query for this profile. Not all boards are relevant to all careers—RemoteOK is great for tech, but useless for culinary roles. Allow per-profile source selection.

## 2.2 Profile-Specific Search Keywords

Currently, the job board clients receive the full SearchProfile object but only use the resume text for context. The profile should drive what jobs are fetched, not just how they’re scored.

- Schema change: Add SearchKeywords (List<string>, stored as JSON) and PreferredSources (List<JobSource>, stored as JSON) to SearchProfile. Generate migration.

- Client updates: Modify each IJobBoardClient.FetchJobsAsync implementation to use the profile’s SearchKeywords as query terms instead of hardcoded strings. For example, AdzunaClient currently searches for “software developer”—it should use the profile’s keywords instead.

- Ingestion filtering: Update JobIngestionService to only invoke the job board clients that appear in the profile’s PreferredSources list.

## 2.3 LinkedIn Profile Connection

The SearchProfile.LinkedInUrl field exists but is inert. Making it useful requires either OAuth integration (complex) or a simpler scrape-and-import approach.

- Option A – Manual import: Allow the user to export their LinkedIn profile as a PDF (LinkedIn supports this natively), then upload it through the resume parser. The PDF parser already handles this format. Store the extracted text alongside the resume text for richer AI scoring context.

- Option B – OAuth integration: Register a LinkedIn app, implement the OAuth 2.0 authorization code flow, and call the LinkedIn Profile API to import headline, summary, experience, and skills. This is more seamless but requires LinkedIn developer approval and ongoing API maintenance.

- Recommendation: Start with Option A. It’s achievable in a day and covers 90% of the value. Revisit OAuth if user demand warrants it.

## 2.4 Profile Cloning & Templates

When creating a second profile that’s similar to an existing one (e.g., “Senior Software Developer” based on “Software Developer”), the user shouldn’t have to re-upload their resume and re-enter all preferences.

- Clone endpoint: Add POST /api/profiles/{id}/clone to ProfilesController. Deep-copy the profile’s name (with “(Copy)” suffix), description, resume text, search keywords, and preferred sources. Do not copy scores, ratings, or metrics.

- UI integration: Add a “Duplicate” button to each profile card on the Profiles page. Pre-fill the creation form with the cloned data, allowing the user to modify before saving.

## 2.5 Phase 2 Deliverables

| Work Item | Priority | Estimate |
| --- | --- | --- |
| Multi-step profile creation wizard | High | 3 days |
| SearchKeywords + PreferredSources schema + migration | High | 1 day |
| Job board clients use profile keywords | High | 2 days |
| Ingestion service respects PreferredSources | High | 0.5 days |
| LinkedIn PDF import workflow | Medium | 1 day |
| Profile clone endpoint + UI | Medium | 1 day |
| Profile icon/color picker | Low | 0.5 days |
| Manual skill editing on resume upload | Medium | 1 day |

# Phase 3: Application Tracking Pipeline

Priority: HIGH    |    Estimated effort: 1.5–2 weeks

The JobApplication entity and ApplicationStatus enum already exist in the data model, but there is no controller, no service layer, and no UI. This phase builds the full application tracking pipeline—from marking a job as “Applied” through to offer acceptance or rejection.

## 3.1 Application Service & Repository

- IApplicationRepository: GetByProfile(Guid profileId), GetByJob(Guid jobId, Guid profileId), Add, Update, Delete. Include filtering by ApplicationStatus and date range.

- IApplicationTrackingService: ApplyAsync(Guid jobId, Guid profileId, string notes), UpdateStatusAsync(Guid applicationId, ApplicationStatus newStatus, string notes), GetPipelineAsync(Guid profileId) returning counts per status stage.

- Status transitions: Enforce valid transitions: Applied → Interviewing → Offered → Accepted/Rejected. Allow Withdrawn from any state. Log each transition with a timestamp for timeline views.

## 3.2 Applications Controller

- POST /api/applications: Create a new application (jobId, profileId, notes). Returns the created application with status Applied.

- PUT /api/applications/{id}/status: Update status with new ApplicationStatus and optional notes. Returns updated application.

- GET /api/applications?profileId=&status=: List applications with optional status filter. Include related Job data (title, company) for display.

- GET /api/applications/pipeline?profileId=: Return aggregated counts: { applied: 12, interviewing: 3, offered: 1, rejected: 5, withdrawn: 2 }.

- DELETE /api/applications/{id}: Soft-delete or hard-delete an application record.

## 3.3 Application Tracking UI

Add a new Applications.razor page at /applications with a Kanban-style board showing applications organized by status stage.

- Kanban columns: Five columns—Applied, Interviewing, Offered, Accepted, Rejected—each showing application cards with the job title, company, date applied, and days-in-stage counter.

- Quick-apply from job feed: Add an “Apply” button to JobCard.razor. Clicking it opens a modal to confirm and add notes, then creates the application and opens the job’s SourceUrl in a new tab.

- Status updates: Drag-and-drop between columns (stretch goal), or a status dropdown on each card for immediate status changes.

- Timeline view: Each application card expands to show a timeline of status transitions with timestamps and notes.

- Sidebar integration: Add “Applications” to the left navigation with a badge showing the count of active applications (not Rejected or Withdrawn).

## 3.4 Metrics Integration

The DailyMetric entity already tracks an Applied count, but it’s not wired to the application tracking system. Connect them.

- Auto-increment: When a new JobApplication is created, increment the Applied count on today’s DailyMetric for that profile and source.

- Dashboard update: Add application pipeline summary (applied/interviewing/offered) to the MetricsController’s dashboard endpoint.

- Trends integration: Show application rates over time in the Trends page alongside job discovery and scoring trends.

## 3.5 Phase 3 Deliverables

| Work Item | Priority | Estimate |
| --- | --- | --- |
| IApplicationRepository + EF implementation | High | 1.5 days |
| IApplicationTrackingService + status transitions | High | 1.5 days |
| ApplicationsController (5 endpoints) | High | 1.5 days |
| Applications.razor Kanban board page | High | 3 days |
| Quick-apply button on JobCard | High | 1 day |
| Status timeline expansion on cards | Medium | 1 day |
| DailyMetric auto-increment on apply | Medium | 0.5 days |
| Sidebar nav + badge count | Low | 0.5 days |

# Phase 4: Job Board Expansion

Priority: MEDIUM    |    Estimated effort: 2–3 weeks

JobScout currently integrates with four sources: RemoteOK (free API), Adzuna (free API with key), The Muse (free API), and LinkedIn via SerpAPI (paid). The JobSource enum already defines eight sources. This phase fills the gaps and adds new ones.

## 4.1 Indeed Integration

Indeed is the largest job board globally but does not offer a public API. Integration options:

- SerpAPI route: SerpAPI supports an Indeed engine (similar to the existing LinkedIn integration). This is the fastest path. Cost is per-search, metered against your SerpAPI plan.

- Implementation: Create IndeedClient : IJobBoardClient. Model after SerpApiLinkedInClient. Map Indeed-specific fields (salary_min, salary_max, job_type) to the Job entity. Handle Indeed’s location format (city, state abbreviation).

- Deduplication: Indeed and LinkedIn often list the same jobs. Strengthen the deduplication logic by comparing normalized titles + companies, not just ExternalId + Source.

## 4.2 Glassdoor Integration

Glassdoor’s job listings API requires a partner account. If approved, implement GlassdoorClient with their REST API. If not, consider scraping via SerpAPI’s Google Jobs engine, which indexes Glassdoor listings.

## 4.3 Dice Integration

Dice is a major tech-focused job board. They offer an RSS feed and a search API. Implement DiceClient using their public search endpoint. Dice is especially relevant for the “Software Developer” profile type.

## 4.4 Wellfound (AngelList) Integration

Wellfound focuses on startup jobs. They have a GraphQL API that requires authentication. Implement WellfoundClient targeting early-stage and venture-backed company listings.

## 4.5 Custom Source Support

Allow power users to add custom job sources via RSS feeds or generic API endpoints.

- CustomSourceClient: Implement a generic IJobBoardClient that accepts a URL pattern, expected response format (JSON or RSS/Atom), and field mappings. Store the configuration in a new CustomJobSource entity linked to the user’s profile.

- RSS support: Parse standard RSS/Atom feeds where each <item> becomes a Job. Map <title>, <link>, <description>, <pubDate> to Job fields.

## 4.6 Cross-Source Deduplication Improvements

As more sources come online, duplicate detection becomes critical. The current approach uses (ExternalId, Source) uniqueness, which misses the same job posted on multiple boards.

- Fuzzy matching: Implement a secondary deduplication pass that compares normalized (Title + Company + Location) tuples. Flag potential duplicates for user review rather than auto-merging.

- Canonical job linking: When a duplicate is confirmed, link the secondary listing to the primary job and track all source URLs so the user can choose where to apply.

## 4.7 Phase 4 Deliverables

| Work Item | Priority | Estimate |
| --- | --- | --- |
| IndeedClient via SerpAPI | High | 2 days |
| DiceClient | Medium | 2 days |
| WellfoundClient (GraphQL) | Medium | 3 days |
| GlassdoorClient or Google Jobs fallback | Low | 2 days |
| Custom RSS/API source support | Low | 3 days |
| Cross-source fuzzy deduplication | Medium | 2 days |
| Canonical job linking | Low | 1 day |

# Phase 5: AI Scoring & Intelligence Enhancements

Priority: MEDIUM    |    Estimated effort: 1.5–2 weeks

The Claude AI scoring pipeline works end-to-end, but there are several improvements that would dramatically increase match quality and user trust.

## 5.1 Scoring Model Selection

The service currently hardcodes Claude Haiku for cost efficiency. Allow configuration and per-profile model selection.

- Model options: claude-haiku-4-5 (fast, cheap, good for bulk screening), claude-sonnet-4 (better reasoning, ideal for final scoring), claude-opus-4 (highest quality, for premium profiles).

- Configuration: Add PreferredModel (string, nullable) to SearchProfile. Default to Haiku. Allow override in profile settings.

- Cost tracking: Log input/output token counts per scoring call. Show estimated API cost per profile on the Trends page so users can make informed model choices.

## 5.2 Enhanced Scoring Prompt

The current prompt asks Claude to act as a “senior recruiter” and return a score, reasoning, matched keywords, and red flags. Several improvements are possible:

- Structured output: Use Claude’s tool_use feature to force structured JSON output instead of relying on regex parsing of freeform text. This eliminates parsing failures entirely.

- Multi-dimensional scoring: Break the single 1–10 score into sub-scores: Skills Match (0–10), Experience Level Fit (0–10), Culture/Values Alignment (0–10), Compensation Fit (0–10). Weight and combine into an overall score.

- Salary analysis: When salary data is present, compare against the user’s stated range (new field on SearchProfile: DesiredSalaryMin, DesiredSalaryMax). Factor into scoring.

- Resume gap analysis: Identify skills mentioned in the job description that are absent from the resume. Present these as “growth areas” rather than pure negatives.

## 5.3 User Feedback Loop Refinement

The recalibration system exists (soft/hard re-score), but the feedback loop between user ratings and AI scoring is incomplete.

- Rating-informed prompts: When scoring new jobs, include the user’s last 10 ratings as few-shot examples in the prompt: “The user rated these jobs 5 stars: [titles]. They rated these 1 star: [titles]. Calibrate accordingly.”

- Automatic recalibration trigger: After every 20 new ratings, automatically trigger a soft recalibration for unscored jobs. Notify the user that scores are being refreshed.

- Score explanation improvements: Show the AI’s reasoning prominently in the UI. Add a “Why this score?” expandable section to JobCard.razor that renders the reasoning, matched keywords, and red flags in a formatted card.

## 5.4 Phase 5 Deliverables

| Work Item | Priority | Estimate |
| --- | --- | --- |
| Per-profile model selection + config | Medium | 1 day |
| Migrate to Claude tool_use for structured output | High | 2 days |
| Multi-dimensional sub-scores | Medium | 2 days |
| Salary range analysis | Medium | 1 day |
| Rating-informed few-shot prompts | High | 2 days |
| Auto-recalibration trigger | Medium | 1 day |
| Cost tracking + display | Low | 1 day |

# Phase 6: Notifications & Alerts

Priority: MEDIUM    |    Estimated effort: 1–1.5 weeks

The TopBar has a bell icon placeholder. This phase builds the notification system behind it.

## 6.1 In-App Notification System

- Notification entity: Create a Notification model with Id, UserId, Type (enum: NewStrongFit, ScoreUpdate, IngestionComplete, ApplicationStatusChange), Title, Message, IsRead, CreatedAt, RelatedEntityId (nullable Guid for deep linking).

- NotificationService: Centralized service that creates notifications. Called by ingestion (new strong fits found), scoring (batch complete), and application tracking (status changes).

- API endpoints: GET /api/notifications?unreadOnly=true, PUT /api/notifications/{id}/read, PUT /api/notifications/read-all.

- UI integration: Populate the bell icon badge with unread count. Clicking opens a dropdown panel showing recent notifications with timestamps. Clicking a notification navigates to the relevant job or application.

## 6.2 Email Notifications

- Email service: Integrate with SendGrid or Azure Communication Services for transactional email.

- Configurable alerts: Let users choose which events trigger emails: daily digest of new strong fits (score ≥ 8), weekly summary, or instant alerts for score ≥ 9 matches.

- Email templates: HTML email templates matching the app’s dark theme, showing job cards with scores, one-click links to view in app.

## 6.3 Notification Preferences

- User settings: Add a Settings.razor page at /settings with notification preferences: enable/disable email, choose digest frequency (instant/daily/weekly), set minimum score threshold for alerts, toggle per-event-type notifications.

- Quiet hours: Allow users to set quiet hours during which no emails are sent (batch and deliver after).

## 6.4 Phase 6 Deliverables

| Work Item | Priority | Estimate |
| --- | --- | --- |
| Notification entity + migration | Medium | 0.5 days |
| NotificationService + event hooks | Medium | 2 days |
| Notifications API endpoints | Medium | 1 day |
| Bell icon dropdown UI | Medium | 1.5 days |
| Email service integration (SendGrid) | Low | 2 days |
| Email templates | Low | 1 day |
| Settings.razor preferences page | Medium | 1.5 days |

# Phase 7: Testing Strategy

Priority: HIGH    |    Estimated effort: 2–3 weeks (ongoing)

There are currently zero tests in the solution. This phase establishes the testing infrastructure and builds initial coverage for the most critical paths. Testing should begin in parallel with Phase 2 and continue throughout all subsequent phases.

## 7.1 Test Project Structure

- JobScout.Core.Tests: Unit tests for models, value objects, and any domain logic. Use xUnit + FluentAssertions.

- JobScout.Infrastructure.Tests: Unit tests for services (with mocked dependencies), repository tests against SQLite in-memory, resume parser tests with sample files.

- JobScout.Api.Tests: Integration tests using WebApplicationFactory<Program>. Test each controller’s endpoints end-to-end against an in-memory database.

- JobScout.Web.Tests: Blazor component tests using bUnit. Test component rendering, user interactions, and service integration.

## 7.2 Critical Test Coverage

Focus initial testing effort on the highest-risk areas:

- AI scoring service: Test prompt construction, response parsing (valid JSON, malformed JSON, empty response), error handling (API key missing, rate limited), and batch concurrency behavior. Mock the HttpClient to avoid live API calls.

- Job ingestion pipeline: Test deduplication logic, error handling when a source is down, partial ingestion (3 of 4 sources succeed), and correct attribution of jobs to profiles.

- Resume parser: Test with sample .txt, .docx, and .pdf files. Test skill extraction accuracy. Test edge cases (empty files, password-protected PDFs, huge files).

- Profile repository: Test CRUD operations, user-scoping (user A cannot see user B’s profiles), and cascade delete behavior.

- Authentication flow: Test registration, login, token validation, expired tokens, and unauthorized access to protected endpoints.

## 7.3 Test Data & Fixtures

- Sample files: Create a tests/fixtures/ directory with sample resumes (software-dev.pdf, chef.docx, minimal.txt), sample API responses from each job board (JSON fixtures), and sample Claude API responses.

- Test database: Use SQLite in-memory for repository and integration tests. Reset per test to ensure isolation.

- Builder pattern: Create test data builders (JobBuilder, ProfileBuilder, ScoreBuilder) for fluent test setup.

## 7.4 Phase 7 Deliverables

| Work Item | Priority | Estimate |
| --- | --- | --- |
| Test project scaffolding (4 projects) | High | 1 day |
| AI scoring service unit tests | High | 2 days |
| Job ingestion pipeline tests | High | 2 days |
| Resume parser tests + fixtures | High | 1.5 days |
| Profile repository integration tests | High | 1 day |
| API controller integration tests | High | 2 days |
| Blazor component tests (bUnit) | Medium | 2 days |
| Auth flow integration tests | High | 1.5 days |
| Test data builders + fixtures | Medium | 1 day |

# Phase 8: Production Deployment & Infrastructure

Priority: HIGH    |    Estimated effort: 2–3 weeks

The application currently runs locally with SQLite. This phase provisions Azure infrastructure, sets up CI/CD, and makes the app production-ready.

## 8.1 Azure Infrastructure

- Azure App Service: Host the ASP.NET Core API on an App Service (B1 tier for personal use). Configure the .NET 10 runtime stack. Enable HTTPS and custom domain if desired.

- Azure Static Web Apps: Host the Blazor WebAssembly frontend as a static site. Configure API proxy rules to route /api/* to the App Service backend. Free tier is sufficient for personal use.

- Azure SQL Database: Migrate from SQLite to Azure SQL (Basic or S0 tier). Update the connection string and DbContext configuration to support SQL Server. Generate a new EF Core migration if schema differences exist between SQLite and SQL Server providers.

- Azure Functions: Deploy the Functions project to an Azure Function App on the Consumption plan. Configure the timer trigger’s schedule and the HTTP trigger’s authentication (function keys).

- Azure Key Vault: Store all secrets (Anthropic API key, SerpAPI key, Adzuna credentials, JWT signing key, database connection string) in Key Vault. Configure managed identity on the App Service and Function App to access Key Vault.

## 8.2 Infrastructure as Code

- Bicep templates: Define all Azure resources in Bicep files under an infra/ directory. Include App Service, SQL Database, Function App, Static Web App, Key Vault, Application Insights, and all role assignments.

- Environment parameters: Create parameter files for dev, staging, and prod environments with appropriate SKUs and scaling settings.

- One-command provisioning: Write a deploy.ps1 script that runs az deployment group create with the Bicep template, then deploys the application code.

## 8.3 CI/CD Pipeline

- GitHub Actions: Create .github/workflows/ci.yml for continuous integration: restore, build, test on every push and PR. Create .github/workflows/deploy.yml for deployment to Azure on push to main.

- Build steps: dotnet restore → dotnet build → dotnet test → dotnet publish. Separate jobs for API, Web, and Functions.

- Deployment steps: API → az webapp deploy to App Service. Web → deploy to Static Web Apps. Functions → func azure functionapp publish.

- Environment secrets: Store Azure credentials, API keys, and connection strings as GitHub Actions secrets. Inject into the pipeline at deploy time.

## 8.4 Observability & Monitoring

- Application Insights: Already partially configured in the Functions project (OpenTelemetry + Azure Monitor exporter). Extend to the API project. Track request rates, response times, failure rates, and dependency calls.

- Structured logging: Add Serilog with an Application Insights sink. Include correlation IDs for tracing requests across API → Functions → external APIs.

- Health checks: Add ASP.NET Core health check endpoints: /health (basic), /health/ready (includes DB and external API connectivity). Wire into Azure App Service health probes.

- Alerting: Configure Azure Monitor alerts for: API error rate > 5%, ingestion function failures, AI scoring API errors, database connection failures.

## 8.5 Database Migration Strategy

Moving from SQLite to Azure SQL requires careful planning:

- Provider swap: Replace Microsoft.EntityFrameworkCore.Sqlite with Microsoft.EntityFrameworkCore.SqlServer in Infrastructure. Update DbContext configuration.

- Schema compatibility: SQLite and SQL Server have different type mappings. Review: TEXT → nvarchar(max), REAL → decimal, INTEGER → int/bigint. JSON columns may need different handling.

- Data migration: Write a one-time script to export SQLite data and import into Azure SQL. Handle any type conversion issues.

- Dual provider support: Consider keeping SQLite for local development and SQL Server for production using conditional provider registration in Program.cs based on environment.

## 8.6 Phase 8 Deliverables

| Work Item | Priority | Estimate |
| --- | --- | --- |
| Bicep templates for all Azure resources | High | 3 days |
| Azure SQL Database setup + EF migration | High | 2 days |
| App Service deployment configuration | High | 1 day |
| Static Web Apps for Blazor WASM | High | 1 day |
| Function App deployment | High | 1 day |
| Key Vault + managed identity setup | High | 1 day |
| GitHub Actions CI pipeline | High | 1.5 days |
| GitHub Actions CD pipeline | High | 2 days |
| Application Insights + Serilog | Medium | 1.5 days |
| Health check endpoints | Medium | 0.5 days |
| Azure Monitor alerts | Low | 1 day |
| Data migration script (SQLite → SQL) | High | 1 day |

# Phase 9: UX Polish & Accessibility

Priority: MEDIUM    |    Estimated effort: 1.5–2 weeks

The UI is functional and visually polished in its dark theme, but several areas need refinement for daily-driver quality.

## 9.1 Mobile Responsiveness

The jobscout-responsive-template.html file (56 KB) contains a complete responsive design spec with mobile breakpoints and drawer behavior, but the Blazor components may not fully implement it yet.

- Responsive audit: Test every page at mobile (375px), tablet (768px), and desktop (1200px+) widths. Identify layout breaks.

- Sidebar drawer: On mobile, convert the left sidebar to a hamburger-triggered drawer that overlays the main content.

- Filter panel: Ensure the slide-in filter panel works on touch devices and doesn’t cause horizontal scroll.

- Job cards: Stack metadata horizontally on desktop, vertically on mobile. Ensure tap targets are at least 44x44px.

## 9.2 Accessibility (WCAG 2.1 AA)

- Color contrast: Verify all text meets 4.5:1 contrast ratio against the dark background. The teal accent on dark gray may need lightening.

- Keyboard navigation: Ensure all interactive elements are focusable and operable via keyboard. Add visible focus indicators.

- Screen reader support: Add ARIA labels to the score ring, star rating, filter panel toggle, and profile selector dropdown. Ensure the Kanban board (Phase 3) announces column names.

- Motion preferences: Respect prefers-reduced-motion for animations and transitions.

## 9.3 Data Export

- CSV export: Allow exporting the current job feed (with filters applied) as a CSV file for spreadsheet analysis.

- PDF report: Generate a summary report per profile: top-scored jobs, application pipeline status, trends charts, and AI scoring insights. Use a server-side PDF generator.

## 9.4 Search & Filtering Improvements

- Full-text search: The current search queries job titles only. Extend to search descriptions, company names, tags, and AI reasoning text.

- Saved filters: Allow users to save named filter combinations (e.g., “Remote Senior Roles 8+”) and quickly switch between them.

- Sort options: Add sort-by dropdown: AI Score (default), Posted Date, Company Name, Salary. Currently there’s no explicit sort in the UI.

## 9.5 Light Theme

The app is dark-mode only. Some users prefer light mode, and it’s better for certain environments.

- CSS custom properties: The app already uses CSS variables for colors. Create a second set of variable values for light mode.

- Theme toggle: Add a sun/moon toggle to the TopBar. Persist preference in localStorage.

- System preference: Default to the user’s OS-level prefers-color-scheme setting.

## 9.6 Phase 9 Deliverables

| Work Item | Priority | Estimate |
| --- | --- | --- |
| Mobile responsive audit + fixes | Medium | 2 days |
| Sidebar drawer for mobile | Medium | 1 day |
| WCAG 2.1 AA accessibility pass | Medium | 2 days |
| CSV export for job feed | Low | 1 day |
| PDF profile report | Low | 2 days |
| Full-text search expansion | Medium | 1 day |
| Saved filter presets | Low | 1 day |
| Sort-by dropdown | Medium | 0.5 days |
| Light theme + toggle | Low | 1.5 days |

# Timeline Summary

The following table summarizes the estimated effort for each phase, assuming a single developer working at a sustainable pace. Phases 1–3 are sequential (each depends on the prior). Phases 4–6 can run in parallel after Phase 3. Phase 7 (Testing) should begin alongside Phase 2 and continue through all subsequent phases. Phase 8 (Deployment) can begin after Phase 3. Phase 9 (UX Polish) can begin at any time.

| Phase | Priority | Estimate | Dependencies |
| --- | --- | --- | --- |
| 1. Authentication & User Accounts | CRITICAL | 2–3 weeks | None |
| 2. Profile Management Enhancements | HIGH | 1.5–2 weeks | Phase 1 |
| 3. Application Tracking Pipeline | HIGH | 1.5–2 weeks | Phase 1 |
| 4. Job Board Expansion | MEDIUM | 2–3 weeks | Phase 2 |
| 5. AI Scoring Enhancements | MEDIUM | 1.5–2 weeks | Phase 2 |
| 6. Notifications & Alerts | MEDIUM | 1–1.5 weeks | Phase 1 |
| 7. Testing Strategy | HIGH | 2–3 weeks | Start with Phase 2 |
| 8. Production Deployment | HIGH | 2–3 weeks | Phase 3 |
| 9. UX Polish & Accessibility | MEDIUM | 1.5–2 weeks | Any time |

Total estimated effort: 16–22 weeks (with parallelization, 12–16 weeks for a single focused developer).

# Architectural Notes & Recommendations

## Recommended Development Order

The suggested implementation sequence, accounting for dependencies and maximum value delivery:

- Phase 1 (Auth) → Must be first. Everything else depends on user identity.

- Phase 7 (Testing) → Begin immediately after Phase 1. Write tests for each feature as it’s built.

- Phase 2 (Profiles) + Phase 3 (Applications) → Can run in parallel after Phase 1. These are the two biggest user-facing gaps.

- Phase 8 (Deployment) → Start infrastructure provisioning during Phase 3. Deploy early; iterate in production.

- Phase 5 (AI Scoring) → High impact, moderate effort. Do this before expanding job boards.

- Phase 4 (Job Boards) → Each new source is independent; add them one at a time based on relevance to your active profiles.

- Phase 6 (Notifications) → Nice-to-have after the core loop is solid.

- Phase 9 (UX Polish) → Continuous. Pick items opportunistically as you work on other phases.

## Technical Debt to Address

- Hard-coded search terms: Job board clients use hardcoded strings like “software developer” instead of profile keywords. Phase 2 fixes this, but it’s worth noting as a current limitation.

- No retry/resilience: HTTP calls to job boards and the Claude API have no retry logic, circuit breakers, or timeout configuration. Add Polly resilience policies via Microsoft.Extensions.Http.Resilience.

- JSON serialization in entities: Tags and MatchedKeywords are stored as JSON strings with manual serialization. EF Core 10 supports native JSON column mapping—migrate to owned entity types for type safety.

- Concurrency control: No optimistic concurrency tokens on any entity. Multiple browser tabs or the timer function could cause lost updates. Add RowVersion/ConcurrencyToken to SearchProfile and Job.

## Technology Choices

- Authentication: ASP.NET Core Identity + JWT is recommended over external providers (Auth0, Azure AD B2C) for a personal tool. It keeps the dependency graph simple and the cost at zero.

- Database: Keep SQLite for local development; Azure SQL for production. Use conditional provider registration in Program.cs so developers never need a SQL Server instance locally.

- Email: SendGrid’s free tier (100 emails/day) is more than sufficient for personal notifications. Azure Communication Services is the alternative if you prefer staying in the Azure ecosystem.

- PDF generation: QuestPDF (MIT-licensed) is the best .NET library for generating styled PDF reports. It uses a fluent API that’s easy to maintain.